# North Loop Neighborhood Association

Parks + Public Art Committee March Meeting Notes

Date: 03/13/2024

Time 6:00 pm

TractorWorks Building 800 N Washington Avenue

Zoom Link

- 6 of 6 Committee Members in attendance: David Crary, Louis Raymond, Andrew Morse, Christy Blake, Grant Johnson, Patty Connelly, Jan Elftmann

  - Guests in Attendance: Michael Schroeder (Asst. Superintendent MPRB)

- Committee Called to Order at 6:00 pm by Crary.

- 3rd Street Park Overview - Asst. Superintendent Michael Schroeder MPRB

  - Schroeder came to present on what the next steps, guidelines, and plans of action are for the ongoing improvement plans for the 3rd Street Park.

    - The next step is creating a park concept master plan, with all planned improvements. Additions will need to be able to be maintained by the asset management systems the park board has in place, and the plan has to be approved by the board of commissioners.

    - Board will coordinate with MPRB on neighborhood engagement.

    - Unused park dedication funds will remain in the budget for use.

    - From start to finish, it should be about a year-long process, and both boards are hoping to move through things quickly.

  - The board will need to be thinking about a name for the park as well. Typically, the MPRB prefers geographic names.

    - The park naming process takes about two years. Once a nomination is put in, on acceptance it then goes to two public hearings, under the scrutiny of Commissioner Elizabeth Schafer and the three other commissioners.

    - Johnson suggests using the Dakota name for Bassett Creek, Haha Wakpadan.

  - Action items for the next 30 days include meeting again with the board to continue the discussion, strategize engagement events, and do a park walk through.

- Next meeting is April 10th, 2024

- Committee adjourned at 7:06 PM